Enterprise AI Audit Recommendation Engine

Architecture & Scalability Brief  |  Leadership Review

| Prepared for | Prepared by | Phase | Date | Status |
| --- | --- | --- | --- | --- |
| J&J Enterprise | EXL Service | Phase 1 MVP — TPI Due Diligence (Scope 1 of 48) | 15 Aug 2026 | Draft |

1.  Quick Reference

| Area | Detail |
| --- | --- |
| Purpose | Automate TPI compliance audit review — process questionnaire responses, validate against policy documents, produce structured risk findings across 48 scope areas |
| Platform | Databricks Unity Catalog (Azure) ¦ Azure OpenAI GPT-5 via JNJ gateway ¦ text-embedding-3-small (1536-dim) |
| Agents (5) | Policy Knowledge Agent · Evidence Assessment Agent · Risk Evaluation Agent · Risk Analyzer Agent · Transactional Data Agent |
| Policy source hierarchy | HCBI Global Policy (indexed once, all scopes) > Policy Documents (per scope) > Supporting Evidence (per scope) |
| Transactional — Phase 1 | NL-to-SQL confirmed: payments_dashboard_summary, credit_memo_returns, revenue_dashboard_summary ¦ Conditional trigger only |
| Transactional — Future | Data-first: receive data → analyse → decide approach. Not all 48 scopes will require transactional analysis |
| Output | Output A: all original questionnaire columns + AI risk columns per question ¦ Output B: top scope area summary (qualitative + quantitative) |
| Scope expansion rule | Adding scope areas 2-48 = data onboarding only (no code change) |
| Auditor expansion rule | Multiple auditors per scope = engineering activity (code change required — see Expansion Plan table) |
| Phase 1 target | All code complete: Sep 2, 2026 ¦ Production: Feb 28, 2027 |
| Open items | Transactional data for scopes 2-48 (Data Eng) · Output layout (Ishita) · Policy docs for scopes 2-48 (J&J Compliance) · Auditor count per scope (J&J Audit Team) |

2.  What Stays the Same — Reusable Core  (Built once in Phase 1, reused for all 48 scopes)

| Component | What It Does | Change Needed? |
| --- | --- | --- |
| LangGraph StateGraph (main.py) | Orchestrates all 5 agents; defines conditional edges and async execution | None |
| Policy Knowledge Agent | Queries HCBI index and policy index; returns top-5 policy chunks per source | None |
| Evidence Assessment Agent | Dual retrieval: semantic search + targeted filter by cited document name | None |
| Risk Evaluation Agent | GPT-5: identifies compliance gaps, assesses risk level, triggers Transactional Agent | None |
| Risk Analyzer Agent | GPT-5: scope assignment, risk scores, evidence classification A-E, 10-pt validation | None |
| Transactional Data Agent | NL-to-SQL framework; generates and executes SQL from question context (conditional trigger) | Config only |
| Conflict Detector | InMemoryStore cross-row cosine similarity (threshold 0.90); flags contradictions | None |
| Context Aggregator | Merges chunks; applies hierarchy: HCBI > Policy Documents > Supporting Evidence | None |
| Scope Mapper | Cosine similarity vs all 48 pre-computed scope embeddings to assign scope area | None |
| HCBI Global Policy Index | hcbi_index — universal compliance standard; applicable to all 48 scopes — indexed once | None — indexed once |
| Document Loader + Extractors | Universal loader with recursive volume walk; handles PDF, Excel, Word, PPT, HTML, .msg | None |
| Chunker + Embedder | Section-aware chunking (800 tokens); text-embedding-3-small (1536-dim) | None |
| Output Schema | Part A: original questionnaire columns ¦ Part B: all AI-generated risk columns — fixed schema | None — fixed |
| Azure OpenAI GPT-5 + Embeddings | Shared via JNJ gateway for all scopes and all auditors | None |
| Databricks Vector Search + Unity Catalog | Shared infrastructure; scope data organised by scope_id metadata tag | None |

3.  Expansion Plan — What Changes & When

| Change | Type | Phases | Target | Engineering Effort |
| --- | --- | --- | --- | --- |
| Policy documents per scope area | Type A — Data | Phases 2-4 | Nov 2026 – Dec 2026 | No code change — data ingestion only |
| Supporting evidence per scope area | Type A — Data | Phases 2-4 | Nov 2026 – Dec 2026 | No code change — data ingestion only |
| Transactional data per scope (where applicable) | Type A — Data | Per scope as data arrives | Varies | Config only — table names + scope filter |
| Multi-auditor questionnaire input layer | Type B — Engineering | Phase 2-3 | Nov – Dec 2026 | Code change — auditor_id tag, multi-dataset read |
| Batch orchestration (per auditor-scope pair) | Type B — Engineering | Phase 2-3 | Nov – Dec 2026 | Code change — outer loop, Databricks Jobs |
| Cross-auditor conflict detection | Type B — New Feature | Phase 3 | Dec 2026 | New feature — second-pass conflict across auditors |
| Auditor-scoped evidence retrieval | Type B — Engineering | Phase 2 | Nov 2026 | Code change — filter by auditor_id + scope_id |
| Output partitioned by auditor + scope | Type B — Engineering | Phase 3 | Dec 2026 | Code change — partitioned output, aggregated view |
| Phase 1 MVP complete | Milestone | Sprint 2 | Sep 2, 2026 | All agents live — TPI Due Diligence |
| Phase 2-4 scope coverage | Milestone | Sprints 3-10 | Dec 2026 | Scopes 2-48 data onboarded |
| Full production rollout | Milestone | Sprint 15 | Feb 28, 2027 | All 48 scopes, all auditors, production |

4.  Seven-Point Leadership Summary

| # | Key Message | What This Means in Practice |
| --- | --- | --- |
| 1 | The core pipeline is built once and reused for all 48 scopes | All 5 agents, the LangGraph orchestration, HCBI index, retrieval tools, output schema and Databricks infrastructure run identically for every scope area. No re-engineering required as coverage grows. |
| 2 | Expanding scope coverage is a data activity — not a code activity | Adding scope areas 2-48 means ingesting policy documents and evidence for each scope. The pipeline processes them automatically. No code change to any agent, tool or pipeline component. |
| 3 | Expanding auditor coverage is an engineering activity — plan for it | Phase 1 handles one auditor's data per scope. Supporting multiple auditors per scope requires code changes: multi-auditor input layer, batch orchestration, auditor-scoped evidence retrieval, cross-auditor conflict detection and partitioned output. This must be explicitly resourced in the expansion sprints. |
| 4 | Transactional data strategy is scope-specific and data-driven | TPI Due Diligence transactional analysis is confirmed (NL-to-SQL, 3 Delta tables). For every other scope area, the approach is decided only after analysing the actual data available. Not all 48 scopes will require or support transactional analysis. |
| 5 | HCBI Global Policy is the universal baseline — indexed once | The HCBI Policy is the compliance standard applicable to all 48 scope areas. It is indexed once in Phase 1 and queried by the Policy Knowledge Agent for every scope without modification. |
| 6 | Two types of expansion must be planned and resourced separately | Type A (document and data onboarding per scope) and Type B (multi-auditor engineering enhancements) are fundamentally different activities with different owners, timelines and skill requirements. Treating them as a single work stream will lead to planning gaps. |
| 7 | Phase 1 MVP is the proof of the entire architecture | TPI Due Diligence is not just the first scope — it validates the full five-agent pattern, retrieval hierarchy, transactional layer, output structure and conflict detection logic. Every subsequent scope and auditor expansion builds on this foundation without replacing it. |

Enterprise AI Audit Recommendation Engine — Architecture & Scalability Brief  |  EXL Service  |  15 Aug 2026  |  Draft for Leadership Review