Enterprise AI Audit Recommendation Engine

Architecture & Scalability Brief — Leadership Review

| Prepared for | Prepared by | Current Phase | Date | Status |
| --- | --- | --- | --- | --- |
| J&J Enterprise | EXL Service | Phase 1 MVP — TPI Due Diligence (1 of 48 Scope Areas) | 14 Aug 2026 | Draft — Leadership Review |

1. Purpose

This brief answers three questions for the

leadership team: (a) what components of the AI Audit Engine are permanent and reused across all 48 compliance scope areas; (b) what changes or gets added as new scope areas are onboarded; and (c) how transactional data fits into the model — including the strategy for scope areas where transactional data has not yet been analysed. The Phase 1 MVP covers TPI Due Diligence in full. This document defines the pattern for scaling to all 48 scopes.

2. Current State — Phase 1 MVP

| Dimension | Phase 1 — TPI Due Diligence |
| --- | --- |
| Active scope areas | 1 of 48 — TPI Due Diligence |
| Questionnaire coverage | Planning Questionnaire + IDR Questionnaire |
| Policy documents indexed | HCBI Global Policy + TPI policy documents (7 files) |
| Supporting evidence indexed | TPI Due Diligence evidence documents (all formats, recursive volume walk) |
| Transactional analysis | Confirmed — NL-to-SQL against 3 Delta tables: Payments, Credit Memo, Revenue |
| Agents operational | 5 agents: Policy Knowledge, Evidence Assessment, Risk Evaluation, Risk Analyzer, Transactional Data |
| Output | Output 1: Detailed risk per question ¦ Output 2: Top scope areas summary |
| Platform | Databricks Unity Catalog (Azure) — GPT-5 via JNJ gateway, text-embedding-3-small |

3. What Stays the Same — The Reusable Core

The components below are built once in Phase 1 and run identically for every scope area and every auditor. No code changes, no re-engineering, no infrastructure changes are needed when a new scope is added. Green = zero change. Amber = additive data only.

| Component | What It Does | Change Needed? |
| --- | --- | --- |
| LangGraph StateGraph (main.py) | Orchestrates all 5 agents; defines conditional edges and async execution | None |
| Policy Knowledge Agent | Queries HCBI index and policy index; returns top-5 policy chunks per source | None |
| Evidence Assessment Agent | Dual retrieval: semantic search + targeted filter by cited document name | None |
| Risk Evaluation Agent | GPT-5: identifies compliance gaps, assesses risk level, triggers Transactional Agent | None |
| Risk Analyzer Agent | GPT-5: scope assignment, risk scores, evidence classification A-E, 10-pt validation | None |
| Transactional Data Agent | NL-to-SQL framework; generates and executes SQL from question context (conditional) | Config only |
| Conflict Detector | InMemoryStore cross-row cosine similarity (threshold 0.90); flags contradictions | None |
| Context Aggregator | Merges chunks; applies hierarchy: HCBI > Policy Docs > Supporting Evidence | None |
| Scope Mapper | Cosine similarity vs all 48 pre-computed scope embeddings to assign scope area | None |
| HCBI Global Policy Index | hcbi_index — universal compliance standard; applicable to all 48 scopes | None — indexed once |
| Document Loader + Extractors | Universal loader with recursive walk; handles PDF, Excel, Word, PPT, HTML, .msg | None |
| Chunker + Embedder | Section-aware chunking (800 tokens); text-embedding-3-small (1536-dim) | None |
| Output Schema (Part A + Part B) | Part A: original questionnaire columns. Part B: all AI-generated columns | None — fixed |
| Azure OpenAI GPT-5 + Embeddings | Shared via JNJ gateway for all scopes and all auditors | None |
| Databricks Vector Search + Unity Catalog | Shared infrastructure; scope data organised by metadata tags | None |

4. What Changes as the System Expands

Expansion involves two distinct types of change that must be planned separately:

Type A — Document and Data Onboarding (No Code Change)

| Element | What Changes | Effort |
| --- | --- | --- |
| Policy documents | Each scope area has its own set of policy documents ingested into the policy index with a scope_id tag | Data onboarding (~1-2 days per scope) |
| Supporting evidence | Each scope's evidence documents ingested into the supporting docs index, tagged with scope_id | Data onboarding (~1 day per scope) |
| Transactional data | Each scope may have different Delta tables and KPIs — approach decided after data analysis (see Section 5) | Data analysis + load (varies by scope) |
| Vector search filter | scope_id metadata filter passed at query time — already parameterised, no code change | Zero effort — automatic |

Type B — Multi-Auditor Support (Code Enhancement Required)

Phase 1 processes one auditor's questionnaire data per scope. In expansion phases, multiple auditors will submit responses across multiple scope areas simultaneously. This requires deliberate engineering:

| What Requires Change | Current (Phase 1) | Target (Multi-Auditor) | Type |
| --- | --- | --- | --- |
| Questionnaire input layer | Reads one auditor dataset | Reads multiple auditor datasets; each row tagged auditor_id + scope_id | Code change |
| Batch orchestration | Single pipeline run per questionnaire | Outer loop iterates over all auditor-scope pairs; parallelised via Databricks Jobs | Code change |
| Cross-auditor conflict detection | Flags contradictions within one auditor's questionnaire | New second-pass: compares same question across auditors for the same scope — distinct risk signal | New feature |
| Evidence isolation | Supporting docs indexed by scope_id only | Chunks also tagged auditor_id; retrieval filter includes both to prevent cross-auditor contamination | Code change |
| Output partitioning | Single flat output table | Output partitioned by auditor_id + scope_id; per-auditor and aggregated cross-auditor views | Code change |

Planning rule: Expanding scope coverage (2-48) is a data activity. Expanding auditor coverage (1 to N per scope) is an engineering activity. These must be resourced and tracked separately.

5. Transactional Data Strategy

TPI Due Diligence — Confirmed

| Element | Decision |
| --- | --- |
| Approach | NL-to-SQL — Transactional Data Agent generates SQL from question context |
| Delta tables | payments_dashboard_summary, credit_memo_returns, revenue_dashboard_summary |
| Trigger | Conditional — called by Risk Evaluation Agent only on quantitative intent |
| Scope filter | All SQL queries include TPI Due Diligence scope filter |

Future Scope Areas — Data-First Approach

For every other scope area the transactional approach is decided only after receiving and analysing the actual data available. The decision process:

| Step | Activity |
| --- | --- |
| 1 — Receive | Transactional data provided by Data Engineering team for the scope area |
| 2 — Analyse | Profile data: structure, volume, KPIs available, completeness, granularity |
| 3 — Decide | Choose approach: NL-to-SQL / pre-computed aggregations / no transactional analysis for this scope |
| 4 — Configure | Define Delta table names for scope; add scope filter; validate SQL on sample questions |
| 5 — Validate | Run simulation; confirm quantitative findings add meaningful context to risk output |

Not all 48 scope areas will require transactional analysis. Transactional rules and KPIs are scope-specific — they cannot be generalised across scopes. The decision is driven by the data, not the pipeline.

6. Scope Coverage Roadmap

| Phase | Scope Coverage | Auditor Coverage | Target | Work Type |
| --- | --- | --- | --- | --- |
| Phase 1 — MVP | 1 scope (TPI Due Diligence) | 1 auditor dataset | Sep 2026 | Full pipeline build |
| Phase 2 — Expansion | Scope areas 2-12 | 1 auditor per scope | Nov 2026 | Type A: document onboarding + Type B: multi-auditor foundation |
| Phase 3 — Expansion | Scope areas 13-36 | Multiple auditors per scope | Dec 2026 | Type A: document onboarding + Type B: cross-auditor conflict + aggregated output |
| Phase 4 — Coverage | All 48 scope areas | Multiple auditors per scope | Dec 2026 | Type A complete + Type B complete |
| Phase 5 — QA & UAT | All 48 validated | All auditors validated | Feb 2027 | SME validation + UAT |
| Phase 6 — Production | All 48 live | All auditors in production | Feb 2027 | Production deployment on Databricks |

7. Open Items

| Item | Owner | Required For |
| --- | --- | --- |
| Transactional data availability and structure for scope areas 2-48 | Data Engineering | Transactional strategy per scope |
| Which scope areas will have transactional data vs. qualitative only | J&J Audit Team | Agent configuration per scope |
| Output column layout specification | Ishita | Final output schema and Excel layout |
| Policy documents and supporting evidence for scope areas 2-48 | J&J Compliance | Document ingestion for scope expansion |
| Confirmed number of auditors per scope area in production | J&J Audit Team | Multi-auditor engineering planning |
| Access: GitHub / Azure DevOps, PAT tokens, VS Code licensing | J&J IT | Development team tooling |

8. Seven-Point Leadership Summary

| # | Key Message | What This Means in Practice |
| --- | --- | --- |
| 1 | The core pipeline is built once and reused for all 48 scopes | All 5 agents, the LangGraph orchestration, HCBI index, retrieval tools, output schema and Databricks infrastructure run identically for every scope area. No re-engineering required as coverage grows. |
| 2 | Expanding scope coverage is a data activity — not a code activity | Adding scope areas 2-48 means ingesting policy documents and evidence for each scope. The pipeline processes them automatically. No code change to any agent, tool or pipeline component. |
| 3 | Expanding auditor coverage is an engineering activity — plan for it | Phase 1 handles one auditor's data per scope. Supporting multiple auditors per scope requires code changes: multi-auditor input layer, batch orchestration, auditor-scoped evidence retrieval, cross-auditor conflict detection and partitioned output. This must be explicitly resourced in the expansion sprints. |
| 4 | Transactional data strategy is scope-specific and data-driven | TPI Due Diligence transactional analysis is confirmed (NL-to-SQL, 3 Delta tables). For every other scope area, the approach is decided only after analysing the actual data available. Not all 48 scopes will require or support transactional analysis. |
| 5 | HCBI Global Policy is the universal baseline — indexed once | The HCBI Policy is the compliance standard applicable to all 48 scope areas. It is indexed once in Phase 1 and queried by the Policy Knowledge Agent for every scope without modification. |
| 6 | Two types of expansion must be planned and resourced separately | Type A (document and data onboarding per scope) and Type B (multi-auditor engineering enhancements) are fundamentally different activities with different owners, timelines and skill requirements. Treating them as a single work stream will lead to planning gaps. |
| 7 | Phase 1 MVP is the proof of the entire architecture | TPI Due Diligence is not just the first scope — it validates the full five-agent pattern, retrieval hierarchy, transactional layer, output structure and conflict detection logic. Every subsequent scope and auditor expansion builds on this foundation without replacing it. |

Document: Enterprise AI Audit Recommendation Engine — Architecture & Scalability Brief  |  EXL Service  |  14 Aug 2026  |  Draft for Leadership Review